Common Fact Base template (for GitHub)
What is a common fact base?
A comprehensive set of information that allows all stakeholders (past, present, and future) to have a shared understanding of important facts and information about a given problem, project, or decision.

How to use this template: / Select File > Save as... / You can also select File > Export and choose from other file formats, including .DOCX / You could copy and paste or import it into a wiki page or collaborative platform (e.g. GoogleDocs) / Fill out all applicable fields. / Customize as needed. Delete the tips, unused sections, etc. / Publish early and update often. / You could incorporate it into an existing project wiki or website. / As your project or decision progresses, continue to build out new sections and add details. You might want to break this into smaller documents. / Use collaboration and feedback features to support your open decision making process, e.g. comments, polls	Make it comprehensive, yet consumable. / Use the Inverted Pyramid method to organize content: / Have a project charter? / If you completed a project charter, publish it as the first piece of your common fact base. As your project progresses, build your common fact base by adding info suggested in this template.
Decisions to make before publishing: / Where will you publish? The ideal place is: / easy for your project team to update and manage / easy for your stakeholders to access and navigate / Who will be able to view this and other documents? / At Red Hat, we default to open. If there's no good reason to restrict access, we try to make it visible to everyone. / That said, organizational cultures and norms vary, so make sure your project sponsor and team are comfortable. Discuss the risks and benefits. / For highly sensitive projects, consider slowly opening access in concentric circles. / If a project is "sensitive" simply because people may react negatively, you can build trust and respect (and give people time to navigate the grief curve) by being open from the start.

[Name of your decision or project]

Problem
Problem statement (1 - 2 sentences)
- Learn more (link to details below)
- Problems we're not trying to solve (link to ever-growing list)

Objectives
- What you want to do about the problem, in broad terms. Desired future state.
- What "good" would look like, in 1 - 2 sentences that anyone can understand.
- May not be needed, if captured in problem statement.

Who may be impacted
Hint: they're usually your stakeholder groups and potential stakeholder groups

Timeline

Phase	Ideation + Research	Prototyping + Testing	Development	Launch
Timing	Jan - May 2017 / * complete *	Apr - Jun 2017 / * in progress *	Jul 2017 - Aug 2017	Sep 2017
Milestones	Gather ideas from stakeholders (link to details on ideation process + ideas gathered) / Identify up to 5 potential solutions	Build prototypes / Document limitations / Select solution for full development	Develop and harden solution / Identify launch risks	Roll out solution / 30 day survey

- View detailed timeline and project plan (link to details, e.g. view-only smartsheet or other document)
- Link key milestones in timeline to relevant documents and details, where people can learn more.

What's happening?
- Latest status update goes here
- Learn more

Make your voice heard
Questions? Ideas? Here's what to do:
- List feedback + collaboration channels; highlight opportunities to provide input (e.g. surveys, join focus group, comment on this page)
- Share feedback loop
- Share decision-making process
- Explain how to stay informed
- Learn more

Team
(Could also be titled "Roles + responsibilities")

Executive sponsor	Project sponsor	Project owner	Stakeholders	Contributors	Questions?
Name, title, team, contact info, etc.	Name, title, team, contact info, etc.	Name, title, team, contact info, etc.	Name, title, team, contact info, etc.	Name, title, team, contact info, etc.	Comment on this page. Or contact so-and-so. Whatever you want them to do.

Open decision making targets
Based on our project team's experience and the scope of this project, we are aiming to demonstrate the following maturity levels as we apply the Open Decision Framework:

Communication	Transparency	Release early + release often	Collaboration
ESTABLISHED	TRANSFORMATIVE	ESTABLISHED	TRANSFORMATIVE

What we've learned so far
Shift the wording of headlines like these, as your project progresses

Possible approaches
- In the early stages, list any option or solution under evaluation or consideration.
  - As your project progresses, update heading (e.g. "Approaches we're testing," then "Proposed solution")
- Learn about other solutions considered (link)

Business requirements
High-level, most important requirements (up to 5)
Constraints
- Key constraints on the decision or project
- Include relevant legal, reporting, confidentiality, etc. factors (to the extent possible)

Assumptions
- This is where you'll want to state the obvious (and invite others to question your reasoning). Need help?
  - Requirements vs. constraints vs. assumptions
  - Have You Checked Your Assumptions Lately? | Inc.com

Risks
Known risks, potential areas of controversy, cultural impacts, unintended impacts

Decision criteria
- High-level, most important criteria
- Weighted importance

Scope
Clearly define what's in and out of scope. Link to details explaining why, if needed.

Tradeoffs
When you have to give up something to gain something better, explain it here

Revisiting this decision
When do you anticipate revisiting this decision? Timeline or criteria or key factors that would contribute.

How to provide feedback after launch
Think about this, then include some version in your fact base at each phase of the project, to demonstrate your willingness to own the outcome of the decision

Research
Feedback gathered
- Summarize + link to details
- Changes made based on feedback
- Changes not made, despite feedback (and why)
- Prototype + user testing results
- Post-launch feedback and metrics

Data and findings
Summarize + link to details

Background
History + context
This is probably the first paragraph of your first draft or launch communications. Sorry, it belongs down here.

About the problem
The super detailed version of the "Problem" section goes here.

Problems we're not trying to solve:
- Related problems that you know people will ask you about
- Related things you wish you could solve, but cannot
- Optional, but can be very helpful to include

Detailed business requirements
- Requirement #1 . Details here to help others understand it.
- Requirement #2. Details here to help others understand it.
- Order from most to least important. Include info like weighting, relative importance, etc.
- Link to detailed requirements documents, if it's complex.

How we gathered the requirements
Explain the process and stakeholders you worked with, external research, etc. Helps validate them.
Link to detailed data, survey results, etc.

Other solutions considered
(could provide a solutions evaluation matrix, instead)

Eliminated early on
- Name + why
- Name + why

Eliminated later in the process
- Name + why
- Name + why

Good solutions that we didn't move forward with
Name + why (e.g. higher cost, might reconsider in the future, etc.)